# DOCUMENT NAME

| Document Title | Test Plan Document |  |  |
| --- | --- | --- | --- |
| Author(s) | Dung, Mai Van |  |  |
| Role | Team Member |  |  |
| Date | Dec 10th, 2025 | File name: | C1SE.40_Test_Plan_ver2.0.docx |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | 10/11//2025 | Init commit | All Members |  |
| 1.1 | 25/11/2025 | Updated | All Members |  |
| 2.0 | 10/12/2025 | Official Document | All Members |  |

TABLE OF CONTENTS

1. Introduction	3

1.1. Purpose:	3

1.2.  References	4

1.3.  Background information.	4

1.4. Scope of testing:	4

1.5. Constraints:	6

1.6. Risk list:	6

2. Requirements for test.	6

2.1. Test items:	6

3. Test strategy	8

3.1. Test stages:	8

4. Resource	9

4.1. Human Resource	9

5. Test Milestone	10

# 1. Introduction

A Test Plan is a formalized software quality document describing the scope, approach, resources, and schedule of intended testing activities. This Test Plan for the Elderly Health Monitoring and Alert System (EHMAS) outlines testing strategies for mobile and web applications developed during Capstone Project 1.

The system integrates AI fall detection, health monitoring features, alert notifications, and caregiver dashboards. Testing ensures that all functional and non-functional requirements are met according to the Product Backlog and Sprint deliverables.

## 1.1. Purpose:

The purpose of this Test Plan is to:

- Define all testable features of the Elderly Health Monitoring and Alert System.

- Provide a structured testing strategy covering unit, integration, system, regression, and acceptance testing.

- Identify required test resources, tools, and test environments.

- Establish a test schedule aligned with Sprint deliverables.

- Ensure product quality by validating functional requirements (User Stories) and non-functional requirements (performance, security, usability).

- Detect defects early, prevent regression issues, and ensure system readiness for final release.

This Test Plan applies to release 1.1 (as per template), which includes:

- Mobile App for Caregivers

- Web Dashboard for Admin

- AI Fall Detection Service

- Backend API & Database

## 1.2.  References

| No. | Reference | Document Information |
| --- | --- | --- |
| 1 | Test plan Template | Mentor's template |
| 2 | Proposal | C1SE.40_Proposal_Ver1.4.main.docx |
| 3 | Product Backlog | 3.4.Userstory_ProductBacklog_SprintBacklog.xlsx |
| 4 | Project Plan | C1SE.40_Project Plan_ver1.2 jsa.docx |
| 5 | Test Case Document | C1SE.40_TestCase Ver_1.0.xlsx |
| 6 | System Architecture & SRS | Sections from Proposal & Project Plan describing architecture, flows, and modules |

## 1.3.  Background information.

The Elderly Health Monitoring and Alert System (EHMAS) aims to provide:

- Continuous monitoring of elderly individuals through AI-based vision analysis and IoT sensors.

- Real-time fall detection using YOLO pose estimation + MPU6050 sensor data.

- Instant notifications to caregivers via mobile app.

- A dashboard for admins to manage users, devices, alerts, and health records.

- Health monitoring modules: BMI, Weight Tracking, Hydration Reminder, Medical Contact, Alerts, and basic AI Symptom Checker.

The project adopts the Scrum methodology with iterative development cycles. Testing activities are distributed across Sprints and executed continuously.

This Test Plan ensures that every sprint increment is thoroughly validated before integration into the final system.

## 1.4. Scope of testing:

Mobile App (React Native)

- User Authentication (Register, Login, Logout, Forgot Password, Verify Email)

- Home Dashboard

- Weight & BMI (PB08)

- Blood Pressure (PB11)

- Blood Sugar (PB12)

- Water Reminder (PB13)

- Alert Management (PB15)

- Medical Contact (PB16)

- Receiving Fall Alerts

- Viewing snapshots/video events

Web Dashboard (React + Tailwind)

- Admin Authentication

- User & Device Management

- Fall Event Management

- System Settings

Backend (Node.js + Express)

- API endpoints (auth, BMI, alerts, contacts, sensors, fall events)

- Authentication & Authorization (JWT)

- Database operations (MySQL)

AI Fall Detection Service (FastAPI + YOLO/OpenCV)

- Pose recognition

- Fall prediction logic

- Event trigger

IoT Sensor Integration

- ESP32 + MPU6050 sensor

- Data transmission

- Low-level fall detection

Non-Functional Tests

- Performance

- Reliability

- Security

- Usability

- Compatibility

## 1.5. Constraints:

Based on Project Plan + Proposal:

- Limited team experience with AI + IoT + multi-platform development.

- System performance depends on hardware (camera quality, CPU).

- Internet latency may affect real-time alerts.

- Use of free-tier cloud services may limit storage and uptime.

- Fall dataset may not fully represent real-world cases.

- Mobile app tested mainly on Android (iOS out of scope).

- Tight time constraints due to academic schedule.

## 1.6. Risk list:

| No. | Risk | The plan for corrective | The level of influence |
| --- | --- | --- | --- |
| 1 | AI model inaccurate or unstable | Improve dataset, add real-world data, adjust thresholds | High |
| 2 | Internet/camera instability interrupts monitoring | Add retry logic, fallback sensor-based detection | High |
| 3 | Team members have limited experience | Mentor guidance, training sessions | Medium |
| 4 | Unexpected bugs delay sprints | Increase buffer time, daily debugging | High |
| 5 | Security vulnerabilities (JWT, API access) | Add indexing, optimize queries | Medium |
| 6 | Database overload / poor performance | Add indexing, optimize queries | Medium |
| 7 | False fall alerts annoy users | Improve logic + human confirmation | High |

# 2. Requirements for test.

## 2.1. Test items:

The following list describes the features that will be tested:

Table 1: Test Items-App Mobile

| ID_ Function | Function | Type Test case | Note |
| --- | --- | --- | --- |
| APP-F01 | Login | Mobile UI Test, Function Test |  |
| APP-F02 | Logout | Mobile UI Test, Function Test |  |
| APP-F03 | Register Account | Functional Test |  |
| APP-F04 | Forgot Password | Functional Test |  |
| APP-F05 | View Homepage | UI Test, Functional Test | Show BMI, Weight, Water Reminder, Alerts |
| APP-F06 | Weight & BMI | Functional Test | Add / Edit / Delete record |
| APP-F07 | Water Reminder | Functional Test | Setup schedule, notification |
| APP-F08 | Fall Alert Notifications | Functional Test | Receive real-time alert |
| APP-F09 | View Alert History | Functional Test | Include image/video snapshot |
| APP-F10 | AI Doctor (Symptom Checker) | Functional Test | Basic Q&A |
| APP-F11 | Medical Contact (Emergency Call) | Functional Test | Trigger call |
| APP-F12 | Change Language | UI Test | VN / EN |
| APP-F13 | Update Profile | Functional Test |  |
| APP-F14 | Privacy Consent | UI Test, Functional Test | Required before using app |

Table 2: Test Items-Web Dashboard

| ID Function | Function | Type Test case | Note |
| --- | --- | --- | --- |
| WEB-F01 | Login | Web UI Test, Functional Test | Admin-only |
| WEB-F02 | Logout | Web UI Test, Functional Test |  |
| WEB-F03 | Dashboard Overview | Functional Test | System activities, statistics |
| WEB-F04 | Manage Users | Functional Test | CRUD, search, pagination |
| WEB-F05 | Device Management | Functional Test | Register/approve/remove devices |
| WEB-F06 | Registration Approval | Functional Test | Approve new users/devices |
| WEB-F07 | Fall Alert Monitoring | Functional Test | Real-time + history |
| WEB-F08 | Activity History | Functional Test | Filter by user / date |
| WEB-F09 | Generate Reports | Functional Test | PDF/CSV export |
| WEB-F10 | Settings | Functional Test | System configuration |
| WEB-F11 | Language Setting | UI Test | VN / EN |
| WEB-F12 | Security & Access Control | Functional Test | RBAC (admin only) |

# 3. Test strategy

## 3.1. Test stages:

| Test Types | Test Stages |  |  |
| --- | --- | --- | --- |
|  | Unit | Integration | Acceptance |
| Functional Tests | X | X | X |
| User Interface (UI) | x | x | x |
| Reliability - Integrity - Structure | X | X |  |
| Performance Tests |  | X | X |
| Security Tests |  | X | X |
| IoT Communication Tests (ESP32 ↔ Backend ↔ App) | X | X | X |
| AI Model Validation (YOLO Pose + Fall Detection Logic) | X | X |  |
| End-to-End Workflow Tests (Camera → AI → Alert → App Notification) |  | X | X |

3.2. Tools

| Purpose | Tool | Vendor | Version |
| --- | --- | --- | --- |
| Write Test Plan, Test Cases, Test Report | Microsoft Excel 2013 | Microsoft | 2021 |
| API testing for Backend (Node.js) and AI services (FastAPI) | Postman | Postman Inc. | Latest |
| Automation Testing for Web Dashboard | Selenium IDE | Selenium Foundation | OpenSrc |
| Performance Testing (Alert response time, API load test) | JMeter | Apache | Latest |
| Unit Test for Node.js Backend | Jest/Mocha | Open Source | Latest |
| Unit Test for AI fall detection (Python) | PyTest | Open Source | Latest |

# 4. Resource

## 4.1. Human Resource

| The role | Resource | Specific responsibilities |
| --- | --- | --- |
| Mobile App Tester | 2 Tester | - Execute functional test cases for the Mobile App (Login/Signup, BMI tracking, Fall Alert, Water Reminder, AI Doctor, Vital Monitoring…) - Perform UI/UX validation for Android/iOS - Validate data synchronization between Mobile App → Backend → Admin Dashboard - Log results and defects in the defect tracking system - Re-test and verify fixed defects - Document incidents and unexpected behaviors |
| Web Admin Tester | 1 Tester | - Execute test cases for Web Admin features (Dashboard, Device Management, User Management, Fall Event Logs, Reports…) - Verify CRUD operations for Admin modules - Validate charts, analytics, and pagination - Perform cross-browser testing (Chrome, Edge, Firefox) - Log results, defects, and generate QA reports |
| Integration Tester (IoT + Backend) | 1 Tester / Developer support | - Test data flow between ESP32 → Backend API → System Database - Validate real-time fall detection events - Verify push notifications and alert synchronization - Test API endpoints using Postman / Swagger - Support mobile & web testers during API-related defects |
| Testing System / QA Environment Manager | 1 Member | - Test data flow between ESP32 → Backend API → System Database - Validate real-time fall detection events - Verify push notifications and alert synchronization - Test API endpoints using Postman / Swagger |
| Testing System / QA Environment Manager | 1 Member | - Set up and maintain test environments (Staging server, Test Database, API Gateway) - Support deployment for test builds (Mobile APK, Web staging) - Manage access permissions for testers - Ensure recovery and backups for test environment - Monitor test devices (phones, ESP32, camera test setup) |
| Automation Support (Optional) | 1 Member | - Write automated UI test scripts for critical flows - Maintain Selenium / Appium automation tasks - Execute smoke tests on every new build |

# 5. Test Milestone

| Milestone Task | Name | Date Start | Date Finish |
| --- | --- | --- | --- |
| Test Plan | Entire QA Team | 01/10/2025 | 05/10/2025 |
| Test plan and test case for Sprint 1 | Tester | 06/10/2025 | 20/10/2025 |
| Test plan and test case for Sprint 2 | Tester | 21/10/2025 | 10/11/2025 |
| Test plan and test case for Sprint 3 | Tester | 11/11/2025 | 30/11/2025 |
| Test plan and test case for Sprint 4 | Tester | 01/12/2025 | 10/12/2025 |